Sprint 3 Retrospective

# Instructions

1. Enter your team letter and name: 01-Spades
2. Conduct a retrospective using the Starfish technique.
3. Use this document to record the team’s top three issues and action items.
4. Upload the final Word file to the *Sprint Retrospective* dropbox in the **Exercises** category.

# Action Items

Use the following table to document the action items that were identified to resolve the top three issues.

|  |  |
| --- | --- |
| **Issue** | **Action Items** |
| Focusing on unit tests more than meeting MVP requirement | * Complete the remaining user stories to have a working MVP first, and once that is done, we can begin working on unit tests. |
| Unfamiliarity with the technology | * Encourage less comfortable team members to get their hands dirty with the code. * Better divide the work needed among members. |
| Less doing and more of planning | * Creating targets to complete writing a segment of code before next meeting. * Keep up with sprint requirements. |
| Not yet doing standup meetings | * Have communication on slack every morning. * Have standup meetings every often. |
| Not enough code review | * Doing more code review so that everyone in the team is on the same page. |